MEMORANDUM OF UNDERSTANDING

BETWEEN

The Town of Cape Elizabeth, Maine

AND

The Federal Emergency Management Agency

AKA

(Map Modernization to Risk MAP MOU)

Working together on a Risk Mapping, Assessment, and Planning (Risk MAP) project, FEMA Region I and the Town of Cape Elizabeth, Maine, will identify, assess, communicate, plan for, and mitigate against flood risk.  Updated flood risk information can enhance local and State hazard mitigation plans, improve Cape Elizabeth’s ability to raise awareness about flood risk, and make informed decisions that will improve its resilience to flooding.

This project MOU:

- Describes the long-term vision for the community or watershed as previously identified

- Describes the mapping, assessment, and planning information, products, and assistance that FEMA will provide over the course of the project

- Describes the milestones and sets the schedule for when those milestones will be achieved

- Summarizes local flooding concerns and provides a general idea of areas expected to have increased flood hazards

- Describes roles and responsibilities of FEMA and the community throughout the project

Mapping and Assessment

The community has completed a review of its floodplain maps and assessment of products needed to effectively communicate risk to our stakeholders.

MAPPING ISSUES

- FEMA should prepare a separate map delineating those areas that FEMA considers to be “primary frontal dunes” and therefore would have the V-zone carried to the back side of the frontal dune

- FEMA should refine its delineation of AO zones.  The depths of AO zones are determined through a complex logic chain that is related, among other things, to wave washover rates.  FEMA appeared to generalize many of the AO zones, defaulting them to the conservative AO-3 depth in some cases, and not looking at detailed topography in others.

- FEMA should provide a higher density of wave transects.  The coastal wave transects being analyzed by FEMA are too far apart and do not provide an adequate basis to map some of the in-between areas.

- FEMA should apply a reasonable “roughness” factor in the wave runup calculations where shown by pictures or field visits that it is warranted.

  - There is a 2004 set of LiDAR data that provides coverage down to approximately elevation -6’ NAVD88 for most of the Cape Elizabeth shoreline.  It provides resolution of the intertidal zone between 0’ NAVD88 to -6’ whereas the Sanborn LiDAR stopped at about 0’ NAVD88 and NOAA soundings are sparse in the intertidal zone.  The Sanborn LiDAR data point coverage extends considerably seaward at elevation 0’ NAVD88 instead of being truncated at the true point where elevation 0’ occurs on the land.  Because of the vertical limitations of the Sanborn LiDAR coverage and the automated methodology used to generate FEMA wave transect profiles, the raw FEMA profile often extended a significant distance seaward at 0’ elevation.  FEMA’s contractors recognized this and hand-corrected the profiles by drawing a straight line between the beginning of the NOAA sounding data and the approximate true end of the Sanborn LiDAR data (see attached example of wave profile CE-10).  Because of the irregular bedrock profile in the lower intertidal zone along much of the Cape Elizabeth shoreline, the true profile of the bottom where many waves begin to break is not captured properly.  We request that FEMA improve its intertidal elevation database by adding the 2004 LiDAR dataset where it is available.

  - We request that the detailed and general comments of Mr. Gerber relative to his review of the FEMA provisional flood maps of 2009 be carefully considered as FEMA revises its maps as part of Risk MAP.  We understand that FEMA will be remapping the coastal zones and using STWAVE3 to develop the incident wave height and period.  We request that Mr. Gerber be consulted if there are any discrepancies between results obtained from your models compared with his models so that the source of the discrepancies can be understood and the best method chosen.

  - Prior to the release of the provisional digital flood maps by FEMA in the summer of 2009 there were several inland areas of Cape Elizabeth that had A-zones without assigned elevations on the effective FIRMs.  Using the Sanborn LiDAR data, FEMA apparently redelineated some of these zones and assigned Base Flood Elevations as part of the 2009 provisional remapping and translation of the maps to a digital format.  However, a large former A zone covering Great Pond and some streams leading into and out of Great Pond were not shown on the new provisional digital maps.  We request that these areas be added back and assigned appropriate BFEs.

  - There are many small streams and wetlands within Cape Elizabeth that could not have been discerned within the scale of topographic maps available when the effective FIRMs were originally generated.  However, now that there is an accurate 2-foot contour map, a wetlands map, and high resolution orthophotos available for Cape Elizabeth, we would like to add a number of smaller streams and wetlands to the FIRMs.  Furthermore, because the Maine State Plumbing Code prohibits septic systems from being constructed within the 10% annual chance flood zone, we would like to have those zones established throughout the Town.

  - Some complex topographic configurations exist at some locations within the Town that result in an overprediction of the inland extent of runup.  An example is Pond Cove, lying just south of FEMA wave transect CE-5.  The waves that create the maximum runup come from the east.  The waves here run up and over a bedrock ridge.  To the west of the ridge the topography slopes south to the edge of Pond Cove proper.  Standard runup analyses that were used for York and Cumberland County are done on a linear transect.  If you draw a new transect parallel with CE-5 and about 300 feet to the south, once you reach elevation 24’ NAVD88 the profile will be flat for about 600’ inland.  If the runup is over elevation 24’ (FEMA’s provisional maps show it as a VE zone of elevation 25) it is carried across this flat profile, although the land drops away to the south and a wave washing over the eastern ridge would never carry another 600’ at this elevation.  It would turn and run down to the south to the cove.  Analyzing a complex runup situation like this requires a Boussinesq 2-D model or equivalent and this has not been used in York or Cumberland County.  We would like FEMA to look at this problem and see whether some more advanced analysis can be applied to take out some of the conservatisms of using the simplified 1-D runup procedures in cases like this.

- COMMUNITY PARTICIPATION

Data provided by the community, such as elevation data, detailed property information (e.g., building footprints), or engineering data, allows FEMA to improve the level of detail of the Flood Risk Products and ultimately make the products more valuable to Cape Elizabeth.  Cape Elizabeth agrees to provide the following data to enhance the Flood Risk Products:

- Digitial orthophotographs taken of Cape Elizabeth taken in spring 2006 with a pixel density of 0.5 foot within one month of signing this MOU

- Latest Tax Map ArcGIS database in polygon shapefile format within one month of signing the MOU

- Building footprint map in shapefile format

- Gerber STWAVE3 wave model results and accompanying report, including documentation of 1% annual chance, 1-hour duration wind velocity to use in wave generation calculations (already provided to FEMA)

- ArcGIS database of culverts prepared for MS4 storm water work and USGS stream information

- 2-foot contour map of the Town developed from the Sanborn LiDAR data within one month of signing MOU

- Wetlands maps based on the Official Zoning Map

- Raw 2004 LiDAR low tide datasets for most of the coast of Cape Elizabeth (these are available online and we could put these together for the City or we could just supply the data links) within one month of signing MOU

- REGULATORY PRODUCTS

FEMA will provide Cape Elizabeth with the following regulatory products to support floodplain management and flood insurance ratings.

- Flood Insurance Rate Map (FIRM): Identifies Cape Elizabeth’s flood zones, base flood elevations, and floodplain boundaries.

- Flood Insurance Study (FIS) Report: Describes Cape Elizabeth’s flood history and provides technical information on the study.

FLOOD RISK PRODUCTS

FEMA will also provide Cape Elizabeth with Flood Risk Products to give a better understanding of flood risk and its potential impact on the community.  The products listed below will enable more informed decision making about how to reduce this risk.

- Flood Risk Report:  Provides a comprehensive understanding of flood hazard and risk exposure within the community, watershed, or other geographic area.  The report parallels the FIS report by providing a narrative of the Risk Assessment methodology and results, updated to include low tide LiDAR and the Gerber wave model and wind analysis results.  This will also include an updated analysis of riverine floodplain delineation and risk.

- Flood Risk Map:  Depicts county and community boundaries in relation to areas of risk within the study area, emphasizing that risk reduction activities may have an impact well beyond the site.

- Areas of Mitigation Interest: Identifies conditions within a watershed that may contribute to the severity of the flood hazard and associated losses.  These include areas with a history of flood claims, hydraulic or other structures that contribute to backwater and areas experiencing land use change or development.

- Flood Risk Database: Provides access to information collected and developed during the flood-risk assessment process, including data collected, created, and analyzed under Risk MAP, including all the information provided to FEMA by Cape Elizabeth.

- FLOOD RISK DATASETS

Depending on the availability of supporting data and FEMA study funding FEMA will also provide access to one or more of the following datasets that underpin the Flood Risk Products described.

  - Changes Since Last FIRM: Identifies areas where the floodplain and floodway have increased or decreased, and areas where the flood zone designation has changed since the previous flood study. Engineering factors that may have contributed to any changes will also be identified. The built environment affected by the change will be quantified and summarized.

  - Flood Depth and Analysis Grids: Indicate Cape Elizabeth’s 10 percent, 4 percent, 2 percent, 1 percent, and 0.2 percent annual chance riverine flood events and the 1% annual chance events in the coastal zone. They will also be used to depict the percent annual chance of flooding and the percent chance of flooding over 30 years.

  - Flood Risk Assessment: Highlights areas where risk reduction actions may produce the highest return on investment. A refined HAZUS loss estimation analysis will be conducted for flooding sources using local building stock information provided by the Cape Elizabeth ArcGIS assessment database.

  - Areas of Mitigation Interest: Identifies conditions within a watershed that may contribute to the severity of the flood hazard and associated losses. These include areas with a history of flood claims, hydraulic or other structures that contribute to backwater and areas experiencing land use change or development.

Planning

A mitigation plan was completed for Cumberland County and has recently been updated and is in review with FEMA.  The flood risk information developed through the Risk MAP project will provide communities with analyses they can use in updating county and State mitigation plans.  Cape Elizabeth should use these data to identify risks and vulnerabilities associated with floods, evaluate areas of high mitigation value, and develop long-term planning and implementation activities.

As part of the Risk MAP project, FEMA will offer mitigation planning technical assistance to cover the

fundamentals of requirements for communities to develop new or updated county mitigation plans that address priorities and needs and meet requirements established in 44 CFR 201.6. FEMA will also discuss with Cape Elizabeth how the data and information from the Risk MAP Flood Risk Products can be incorporated into and enhance the flood portion of hazard mitigation plans.

FEMA will share mitigation planning and/or implementation best practices, resources available to support flood mitigation actions, and assist in the development of an action item list to facilitate Cape Elizabeth mitigation activities.

FEMA Resources to Support Flood Mitigation Actions

FEMA recognizes and encourages floodplain management activities that exceed minimum requirements, through programs such as the Community Rating System. FEMA also offers several Hazard Mitigation Assistance grant programs that provide funding for eligible mitigation activities that reduce disaster losses and protect life and property from future disaster damages. Information on these programs will be provided along with other related State, Federal, and association resources throughout the project life cycle.

Communication and Coordination

FEMA and Cape Elizabeth will work together throughout the project to establish a consistent flow of information about the project timeline, status, and next steps. FEMA will coordinate with the community to hold 4 meetings, as described below, and we understand that these meetings may be held concurrently with other near-by municipalities. In addition to providing regular communications, FEMA will work with Cape Elizabeth to continually enhance local capability to communicate about the hazard and the associated risk to people who live and work within the community. It is the community’s ultimate responsibility to communicate to its constituents their risks.

- Discovery meeting:   available data are discussed and exchanged and the community’s needs are explored

- Flood study review meeting:  the re-calculated preliminary maps will be unveiled prior to the start of what will be a new municipal appeal period

- Community Coordination Officer (CCO) Meeting/Open House: Will provide local officials with the FIRM and FIS, information on ordinance requirements for map adoption, as well as the Flood Risk Products described above. The meeting will be closely followed by an open house where FEMA and local officials present project results to local citizens and explain the impact that the results will have on development, planning, and flood insurance. CCO Meetings have already been held with community officials to explain the preliminary maps that were released in 2009.  The meeting described here will address any new Risk MAP products and may occur after the revised Flood Insurance Rate Maps and Flood Insurance Study are published.

- Resilience Meeting: Will focus on hazard mitigation plan implementation and highlight resources available from the State and Federal governments as well as professional associations to support planning and implementation activities. The meeting should result in action items developed by Cape Elizabeth to encourage mitigation activities.

Project Milestones and Schedule

The table below provides a schedule of when specific Project Milestones are to be achieved and the party responsible for that milestone. Milestones such as meetings, important administrative milestones such as Letter of Final Determination issuance, and delivery date of products should be listed.

| Cape Elizabeth Provides its Data to FEMA | 1 month after MOU signing |
| --- | --- |
| Discovery Meeting | 1 month after MOU signing |
| New Preliminary Maps Distributed | January 30, 2012 |
| Flood Study Review Meeting | 1 Month after new Prelim Maps |
| FEMA restarts formal Municipal Appeal Period | June 30, 2012 |
| FEMA ends formal Municipal Appeal Period | Sept. 30, 2012 |
| FEMA delivers new provisional FIRM, FIS, Flood Risk Report, Flood Risk Map, Flood Risk Database, Changes Since Last FIRM, Flood Depth and Analysis Grids, Flood Risk Assessment, and Areas of Mitigation Interest | Dec. 31, 2012 |
| Resilience Meeting | Mar. 31, 2012 |
| New Maps Effective Date | Jun. 30, 2012 |
| Cape Elizabeth updates its Mitigation Plan | Dec. 31, 2012 |

Roles and Responsibilities

This Project MOU represents a good-faith effort by all parties to share data, communicate findings, and plan mitigation activities to protect Cape Elizabeth from flood risk.  It is not legally binding nor does it preclude Cape Elizabeth from participating in the FIRM appeal process.  The parties listed in the signature block below will collaborate on flood hazard identification activities, risk analysis products, and will consult with each other to integrate contributions into flood hazard identification efforts.  It is intended to provide a common strategy to address flood hazards and increase resilience.

FEMA will provide Cape Elizabeth officials with regular project status updates, the data and products described above, and outreach guidance to increase local and Tribal awareness of flood risk.  These efforts will better enable Cape Elizabeth to take action to reduce risk, such as through the adoption of the maps, development, or enhancement of mitigation plans, and increased communication with citizens to inform them about their risk and the steps they can take to mitigate that risk.

Cape Elizabeth will provide input and updates throughout the study process to verify data and ensure that the information accurately represents the community. It is ultimately the community’s responsibility to communicate to its constituents their risks.

As referenced above, FEMA or its representative and Cape Elizabeth officials will communicate at least four times over the course of the project to review project milestones, outcomes, and impacts.

_____________________________					_______________________________

[FEMA OFFICIAL] 							Michael K. McGovern

<Insert name and title>						Town of Cape Elizabeth

Town Manager

Authorized to Sign 2/14/11

Date Signed____________________

__________________________

State NFIP Coordinator

<Insert name and title>

<Date>