DRAFT MEMORANDUM

TO:	Michael McGovern, Town Manager

FROM:	Maureen O'Meara, Town Planner

DATE:	December 1, 2016

SUBJECT:	Town Center Sidewalks Grant application

Introduction

February, 2017 is the deadline for submitting grant applications to PACTS (Portland Area Comprehensive Transportation System) for construction projects starting in 2020. With the town center sidewalk network incomplete and funds accumulating in the Town Center TIF account, this is an opportunity to both stretch municipal infrastructure funds and expand pedestrian safety.

TIF funding

The Town is operating a state approved TIF to support pedestrian and stormwater improvement projects since 2015. Using these funds as a cash match in a grant application allows the town to accomplish much more infrastructure improvements.

There is currently $23,000 in the TIF account. By the time grant funds are awarded, TIF funds may have accumulated in the amount of $73,000-$82,000 (estimate).

Assuming a 25% cash match, grant funding in the range of $300,000 can be sought to fund pedestrian and stormwater improvements in the town center. A larger grant can be requested if the town supplements the TIF fund with CIP funds. For example, the addition of $50,000 in CIP funds to TIF funds could make possible $500,000 in Town Center sidewalk and stormwater improvements.

Proposed Improvements

The 2014 Town Center Plan includes a list of sidewalk improvement projects recommended in the Town Center. (These projects were also the basis of the TIF application) In order of highest priority, and referencing the map and descriptions in the TC plan, the following improvements are proposed:

Segment 8	$380,500

Segment 7	$103,500

TOTAL	$484,000

These cost estimates will need to be refined, so staff is recommending using $500,000 as an estimated project cost. The following are excerpts from the Town Center Plan.

Steps to compete for a grant

The following steps are needed to apply for a grant.

1.	Scope of grant. Staff is recommending that sidewalk segments 8 and 7 as identified in the Town Center Plan be submitted for grant funding. Segment 8 is an important connection to the school campus and also includes stormwater improvements. Segment 7 will complete a sidewalk connection in the middle of town. Other sidewalk segments are expected to be built prior to 2020 as part of other projects.

The Town Council should concur with the proposed project scope.

2.	Engineering estimate. High level estimates for these sidewalk projects were prepared for the Town Center Plan, and used as part of the TIF application. Site specific estimates should be prepared by the town engineer, in coordination with town staff.

3.	Town Council authorization. The grant application must include a vote of the  Town Council.

The Town Council should consider a vote to authorize the grant application.

4.	Subregion project. PACTS grants have become increasingly competitive. Cape Elizabeth's chances for funding are improved if this grant is part of a larger proposal from our subregion, which includes South Portland and Portland. Staff have met with South Portland and they are interested in submitting a joint grant with town center sidewalk improvements in both communities. Portland may also join with similar projects. If we pull this together, the Town Council authorization should include support for improving pedestrian safety in our subregion.

The Town Council should be aware this grant application will be packaged as a regional project.

5.	Complete Streets Policy. A complete streets policy commits to considering pedestrian and bicycle safety when making road improvements. Towns with an adopted complete streets policy will be more competitive with grant applications. Scarborough has recently adopted one which may be easily adapted to Cape Elizabeth by town staff.

The Town Council should consider adoption of a Complete Streets policy.